SCIETCH

Academic Graphical Abstract Builder

Product Requirements Document

| Document Version | 1.0 — Initial Release |
| --- | --- |
| Status | Draft — For Stakeholder Review |
| Prepared By | Product & Engineering Team |
| Date | April 28, 2026 |
| Audience | Founders, Engineering, Design, Investors |
| Classification | CONFIDENTIAL |

Vision Statement:  SciEtch is the fastest, most constrained design tool built exclusively for academic researchers — turning a raw abstract into a publication-ready graphical schematic in under 60 seconds.

# 1. Executive Summary

SciEtch solves a persistent pain point in academic publishing: researchers produce ground-breaking science but lack the time or design skills to create the high-quality graphical abstracts increasingly required by journals (Cell, Nature, Science, ACS), preprint servers (arXiv, bioRxiv), and open-access repositories (Zenodo, OSF).

Existing tools — Adobe Illustrator, Canva, BioRender — are either too broad, too expensive, or locked behind institutional licenses. SciEtch is ruthlessly focused: paste an abstract, let the AI extract the key methodology, customize a generated schematic, and export a print-resolution PDF — all in one workflow.

Market Opportunity:  Over 3 million peer-reviewed papers are published per year. More than 70% of top-tier journals now mandate or strongly encourage graphical abstracts. The TAM for design tooling in academic publishing exceeds $1.2B globally.

# 2. Problem Statement

## 2.1 Core Pain Points

- Researchers spend 3–8 hours on a single graphical abstract using general-purpose tools not designed for science.

- BioRender is expensive ($35–$99/mo), biology-centric, and lacks NLP-driven layout generation.

- Canva and PowerPoint produce graphical abstracts that look amateurish next to peer-reviewed publication standards.

- arXiv, Zenodo, and journal submission portals have strict file-size and resolution requirements that most researchers don't know how to meet.

- Collaborating PI and postdoc on figure iterations involves emailing .pptx files back and forth — no version control, no commenting.

## 2.2 User Frustration Snapshot

Researcher Quote (interviews):  "I spent an entire Sunday afternoon moving boxes around in Illustrator just to make one figure for the journal submission. The science took two years — the figure took longer than it should."

PI Quote:  "We reject Canva graphics immediately — they look unprofessional. But we don't have time to teach every grad student Illustrator."

# 3. Product Overview

## 3.1 Product Name & Tagline

| Product Name | SciEtch |
| --- | --- |
| Tagline | From Abstract to Figure in 60 Seconds. |
| Product Type | SaaS Web Application (B2C / B2I) |
| Primary URL | app.scietchy.io (proposed) |
| Target Devices | Desktop-first (Chrome, Firefox, Safari, Edge); tablet secondary |

## 3.2 Core Value Proposition

- NLP-powered abstract parsing extracts methodology, variables, and process flow automatically.

- Opinionated, journal-compliant layout templates — no blank canvas paralysis.

- Drag-and-drop scientific component library (flowchart nodes, molecule placeholders, microscopy frames, data flow arrows, statistical annotation boxes).

- One-click export to high-resolution PDF, PNG (300dpi), and SVG, with journal-preset profiles (Nature, ACS, Elsevier, APA).

- Real-time collaboration with inline comments — no file attachments.

# 4. Target Users & Personas

| Persona | Role | Primary Goal | Key Frustration |
| --- | --- | --- | --- |
| The Postdoc | Postdoctoral researcher | Submit to high-impact journal fast | No time; no design budget |
| The PI | Principal Investigator | Ensure lab output looks professional | Students produce low-quality figures |
| The PhD Student | Graduate researcher, yr 2–5 | Pass qualifying figure requirements | Illustrator learning curve too steep |
| The Lab Manager | Admin / Core Facility | Standardize figure style across lab | No template enforcing house style |
| The Librarian | University library / repository | Help researchers deposit with correct assets | Researchers submit wrong file formats |

# 5. User Stories & Acceptance Criteria

## 5.1 Abstract Ingestion & NLP Parsing

As a researcher, I want to paste my abstract and have the app identify the core methodology, inputs, outputs, and key steps, so that I don't have to manually create a flowchart from scratch.

  - AC: Parser extracts ≥3 distinct process nodes from any 150–300 word abstract within 8 seconds.

  - AC: Confidence score shown per extracted node; user can edit/reject any node before layout generation.

  - AC: Parser works on abstracts from biology, chemistry, physics, CS, and social sciences.

## 5.2 Layout & Schematic Generation

As a user, I want to see a clean, structured schematic generated automatically from my parsed nodes, so I have a professional starting point rather than a blank canvas.

  - AC: Layout renders within 3 seconds of parsing confirmation.

  - AC: Generated schematic adheres to one of five layout templates (linear flow, cyclic process, hierarchical, comparison, hybrid).

  - AC: All generated elements snap to an invisible grid; no overlapping boxes on initial render.

## 5.3 Drag-and-Drop Component Editor

As a researcher, I want to customize the generated schematic using a scientific component palette, so I can add domain-specific visuals without learning Illustrator.

  - AC: Component library contains ≥50 components across categories: flowchart, biology, chemistry, data/stats, physics.

  - AC: Components snap to grid with 8px precision.

  - AC: Undo/redo supports ≥30 steps.

  - AC: Text inside any component is editable with inline click.

## 5.4 Export

As a researcher, I want to download my schematic as a high-resolution PDF or PNG ready for journal submission, so I don't have to worry about DPI or file size limits.

  - AC: PDF export at 300 DPI minimum; file size ≤5MB for a standard abstract figure.

  - AC: PNG export at 300 DPI with transparent background option.

  - AC: SVG export for vector editing in downstream tools.

  - AC: Journal preset profiles (Nature, ACS, Elsevier) enforce correct dimensions and color modes automatically.

## 5.5 Collaboration

As a PI, I want to leave inline comments on a shared figure, so I can give feedback without emailing files back and forth.

  - AC: Share link generates in <2 seconds; no account required for comment-only access.

  - AC: Inline comments pin to individual components; resolved comments archived.

  - AC: Version history stores up to 20 snapshots per figure.

# 6. Feature Requirements

## 6.1 Priority Matrix

| Feature | Priority | Complexity | Release |
| --- | --- | --- | --- |
| Abstract paste + NLP extraction | P0 — Critical | High | v1.0 |
| 5 layout template engine | P0 — Critical | High | v1.0 |
| Drag-and-drop editor (basic) | P0 — Critical | High | v1.0 |
| Component library (≥50 items) | P0 — Critical | Medium | v1.0 |
| PDF / PNG export (300 DPI) | P0 — Critical | Medium | v1.0 |
| User accounts + project save | P0 — Critical | Low | v1.0 |
| Journal preset profiles | P1 — Important | Medium | v1.1 |
| Real-time collaboration | P1 — Important | High | v1.1 |
| Version history (20 snapshots) | P1 — Important | Medium | v1.1 |
| SVG export | P1 — Important | Low | v1.1 |
| Team workspaces (lab groups) | P2 — Nice | Medium | v2.0 |
| Custom component upload | P2 — Nice | Medium | v2.0 |
| Citation / reference panel | P2 — Nice | Low | v2.0 |
| AI style suggestions | P3 — Future | High | v3.0 |
| Animated figure (GIF) export | P3 — Future | High | v3.0 |

# 7. Technical Architecture

## 7.1 High-Level Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend Framework | React 19 + TypeScript | Component model ideal for canvas editor |
| Canvas / Editor | Konva.js + React-Konva | GPU-accelerated 2D canvas; mature drag-drop |
| State Management | Zustand | Lightweight, no boilerplate for editor state |
| UI Components | Tailwind CSS + Radix UI | Accessible primitives; no opinionated styles |
| NLP Pipeline | Python 3.11 + FastAPI | Async API; easy scikit/spaCy integration |
| NLP Model | spaCy + custom NER (fine-tuned) | Lightweight; no GPU inference required |
| Export Engine | Puppeteer (PDF) + Sharp (PNG) | Headless Chrome PDF; Sharp for raster |
| Database | PostgreSQL (Supabase) | Row-level security; real-time subscriptions |
| Auth | Supabase Auth (OAuth + email) | Google / ORCID SSO for researchers |
| File Storage | Supabase Storage (S3-compatible) | Figure assets, exports, component library |
| Real-time Collab | Supabase Realtime (WebSockets) | Presence + cursor sync for co-editing |
| Hosting — Frontend | Vercel | Edge network; zero-config React deployments |
| Hosting — API | Railway / Render (Docker) | Python container hosting; auto-scale |
| CDN | Cloudflare | Asset caching; DDoS protection |

## 7.2 NLP Pipeline Detail

The text extraction pipeline runs as a stateless Python microservice exposed over REST:

- Input: Raw abstract text (UTF-8, 50–600 words).

- Step 1 — Sentence segmentation: spaCy en_core_web_sm pipeline.

- Step 2 — Entity recognition: custom NER model fine-tuned on 12,000 annotated scientific abstracts across 6 disciplines. Labels: METHOD, VARIABLE, ORGANISM, INSTRUMENT, DATASET, OUTCOME.

- Step 3 — Relation extraction: dependency parsing identifies subject-verb-object triples linking entities into process edges.

- Step 4 — Layout scoring: a heuristic scorer maps extracted triples to one of five layout archetypes (linear, cyclic, hierarchical, comparison, hybrid) based on edge topology.

- Step 5 — JSON output: nodes (id, label, type, confidence) + edges (source, target, label) returned to React frontend for rendering.

Performance Target:  End-to-end pipeline latency < 3 seconds (p95) for abstracts up to 400 words, measured at the FastAPI endpoint under normal load.

## 7.3 Canvas Editor Architecture

- The editor is a React component tree with a Zustand store managing the full figure state (nodes, edges, styles, history stack).

- Each component in the figure is a Konva.Group containing a shape layer and a text layer; all transforms are stored as normalized relative coordinates (0–1 space) and mapped to canvas pixels at render time to support responsive resizing.

- Undo/redo is implemented as an immutable history array with a cursor pointer; each mutation pushes a new state snapshot. The stack is capped at 30 entries to bound memory.

- Export is triggered by serializing the Konva stage to a data URI, then sending it to the backend export service (Puppeteer for PDF, Sharp pipeline for PNG/SVG).

# 8. Design Principles & UX Constraints

## 8.1 The Three Constraints (Product Philosophy)

Constraint 1 — No Blank Canvas:  Users always start from a generated layout. The empty canvas is never shown. This eliminates decision paralysis and keeps output consistent.

Constraint 2 — Science-Only Components:  The component library contains exclusively scientific primitives. No clip-art, no generic shapes. Every component is semantically labeled (e.g., 'Western Blot Frame', 'Decision Gate', 'Data Pipeline Arrow').

Constraint 3 — Journal-First Export:  Export dialogs default to journal profiles. Users select a destination (Nature, arXiv, etc.) and the app enforces correct dimensions, color space (RGB vs CMYK), and file size automatically.

## 8.2 UI Layout

- Left Panel — Component Library: searchable grid of scientific components, grouped by discipline. Drag onto canvas to place.

- Center — Canvas Editor: the live Konva canvas with snap-to-grid enabled by default. Toolbar floats at top: select, pan, zoom, add text, add arrow.

- Right Panel — Properties: context-sensitive panel showing fill/stroke, font, label, and component-specific options for the selected element.

- Top Bar — Export & Share: Journal preset picker, Export button, Share link generator, Version history dropdown.

## 8.3 Accessibility & Internationalisation

- WCAG 2.1 AA compliance for all interactive UI elements outside the canvas.

- Keyboard shortcuts for all common editor actions (documented in Help overlay).

- RTL layout support for Arabic, Hebrew, Farsi (abstract text direction only; canvas is language-agnostic).

- i18n strings externalized from day one; initial launch in English only.

# 9. Release Roadmap & Sprint Plan

## 9.1 Phase Overview

| Phase | Milestone | Duration | Key Deliverables |
| --- | --- | --- | --- |
| Phase 0 | Foundation | 2 weeks | Repo, CI/CD, Supabase project, auth shell, design system tokens |
| Phase 1 | MVP Core | 6 weeks | NLP API, layout engine, canvas editor v1, basic component library, PDF export |
| Phase 2 | Beta Polish | 4 weeks | Journal presets, 50-component library, sharing, version history, onboarding flow |
| Phase 3 | Public Launch | 2 weeks | Performance hardening, billing (Stripe), marketing site, ProductHunt launch |
| Phase 4 | Growth | Ongoing | Real-time collab, team workspaces, additional disciplines, API access |

## 9.2 Sprint Breakdown — Phase 1 (MVP)

| Sprint | Week | Engineering Focus |
| --- | --- | --- |
| Sprint 1 | Wk 1–2 | FastAPI skeleton; spaCy NER training pipeline; annotated dataset v0.1 (2,000 abstracts) |
| Sprint 2 | Wk 3 | React app scaffold; Zustand store; Konva canvas shell; routing |
| Sprint 3 | Wk 4 | Abstract paste UI; NLP API integration; node/edge JSON to Konva renderer |
| Sprint 4 | Wk 5 | Drag-and-drop component library (25 components); snap-to-grid; undo/redo |
| Sprint 5 | Wk 6 | Properties panel; inline text editing; arrow routing; layout template switching |
| Sprint 6 | Wk 7 | Puppeteer PDF export; Sharp PNG export; Supabase Storage integration |
| Sprint 7 | Wk 8 | End-to-end QA; performance profiling; MVP user testing (10 researchers) |

# 10. Monetisation Strategy

## 10.1 Pricing Tiers

| Plan | Price | Included | Target |
| --- | --- | --- | --- |
| Free | $0 / mo | 3 figures/mo; watermarked PNG; community templates | Student trials, casual users |
| Researcher | $12 / mo | Unlimited figures; no watermark; all export formats; 20-version history | Individual postdocs, PhD students |
| Lab | $49 / mo | 5 seats; team workspace; shared component library; priority support | Research groups, small labs |
| Institutional | Custom | SSO/SAML; unlimited seats; custom branding; SLA; API access | Universities, publishers, journals |

## 10.2 Additional Revenue Streams

- Premium Component Packs: Discipline-specific libraries (e.g., 'Neuroscience Pack', 'Materials Science Pack') sold at $4.99 each or bundled in Lab+ plans.

- Journal Partnership Integrations: Revenue share with publishers who embed SciEtch into their submission portals.

- API Access: Programmatic figure generation for publishers automating graphical abstract creation at scale (usage-based pricing).

# 11. Success Metrics & KPIs

| Metric | Target (6 months post-launch) | Measurement Method |
| --- | --- | --- |
| Monthly Active Users (MAU) | 5,000 | Supabase analytics |
| Figures Created / Month | 15,000 | DB event count |
| Avg. Time to First Export | < 8 minutes | Funnel analytics (Posthog) |
| NLP Parse Accuracy (manual review) | > 82% | Monthly human eval (50 abstracts) |
| Free-to-Paid Conversion | > 6% | Stripe MRR / MAU |
| Net Promoter Score | > 50 | In-app survey (Delighted) |
| p95 API Latency | < 3 seconds | Railway metrics / Datadog |
| Monthly Churn (paid) | < 3.5% | Stripe churn calculation |
| GitHub Stars (open NER model) | > 500 | GitHub API |

# 12. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| NLP accuracy too low for non-English abstracts | Medium | High | Phase 1 English only; multilingual NER in roadmap backlog |
| BioRender launches competing NLP feature | Medium | High | Differentiate on breadth (all STEM) and open-source NER model goodwill |
| Journal spec changes break export presets | Low | Medium | Preset definitions in versioned config files; community contribution model |
| Canvas performance degradation at high component count | Low | High | Virtual rendering; benchmark at >200 components during Phase 1 QA |
| GDPR compliance for EU researcher data | High | High | Supabase EU region; DPA in all institutional contracts; data residency option |
| Low NLP training data for niche disciplines | High | Medium | Open call for annotated abstract donations; partner with 3 universities in beta |

# 13. Open Questions & Decisions Required

- Should the NER model be open-sourced on Hugging Face to drive community adoption, or kept proprietary as a competitive moat?

- ORCID SSO integration: required for v1.0 or deferred to v1.1? (Researchers strongly prefer ORCID login.)

- Should the Free plan figures be stored server-side (requiring storage cost) or client-side only (browser localStorage)?

- Real-time collaboration: WebSocket via Supabase Realtime or a dedicated Liveblocks integration for richer presence UI?

- Will we pursue an Elsevier / Springer partnership before public launch or post-traction?

- Mobile: is a read-only mobile view of shared figures required for v1.0, or desktop-only acceptable for launch?

# 14. Appendix

## 14.1 Glossary

| Term | Definition |
| --- | --- |
| Graphical Abstract | A single-panel figure that visually summarizes the key findings of a research paper, increasingly required by journals. |
| NER | Named Entity Recognition — an NLP task that classifies text tokens into predefined categories (e.g., METHOD, OUTCOME). |
| DPI | Dots Per Inch — print resolution. Journals require ≥300 DPI; screen resolution is typically 72–96 DPI. |
| DXA | Document XML Attribute unit used in .docx; 1 inch = 1440 DXA. |
| ORCID | Open Researcher and Contributor ID — a persistent digital identifier for researchers, widely used in academic publishing. |
| Konva.js | A 2D HTML5 canvas library that provides a high-level API for shapes, events, and animations — used for the figure editor. |
| spaCy | An open-source Python NLP library used for tokenization, POS tagging, dependency parsing, and NER. |
| Layout Template | A predefined spatial arrangement of nodes and edges (e.g., linear flow, cyclic process) applied to the extracted NLP graph. |

## 14.2 Referenced Standards & Specifications

- Nature Publishing Group Figure Guidelines: https://www.nature.com/nature/for-authors/formatting-guide

- ACS Publications Image & File Guidelines: https://publish.acs.org/publish/author_guidelines

- arXiv Submission Guidelines: https://info.arxiv.org/help/submit.html

- WCAG 2.1 Accessibility Guidelines: https://www.w3.org/TR/WCAG21/

- GDPR Compliance (Art. 5, 28, 32): https://gdpr-info.eu

End of Document — SciEtch PRD v1.0

Confidential. Do not distribute without authorization.